SCRUM MANAGEMENT

Group<8>

| Group Number: | 8 |  |
| --- | --- | --- |
| 1 | Rana hamis | Rana.hamis@e.braude.ac.il |
| 2 | Johara Naser Aldeen | Johara.naser.a.ldeen@e.braude.ac.il |
| 3 | Aya Shali | Aya.shali@e.braude.ac.il |
| 4 | Hala bader | Halabaderrr@gmail.com |
| Submission date | 07/12/2025 |  |

SCRUM Overview

This document presents the Scrum methodology implemented by Group 8 to support organized development and effective delivery of our Bistro System project. Scrum is an agile framework that promotes iterative work, prioritization, collaboration, and continuous improvement through weekly sprints.

Product Owner: Johara

As the Product Owner, Johara is responsible for defining the project vision and ensuring that the work delivered in each sprint provides maximum value. She prioritizes the backlog, communicates stakeholder needs, and selects the features for each sprint.

Key responsibilities

- Managing and refining the product backlog

- Setting priorities for each sprint

- Ensuring clarity of tasks and acceptance criteria

- Aligning the team’s work with project goals

Scrum Master: Rana

Rana ensures the team follows Scrum principles, removes obstacles, and maintains a productive workflow. She supports communication, collaboration, and protects the team from interruptions.

Key responsibilities

- Leading Scrum ceremonies (Sprint planning, Retrospective, Daily Scrum)

- Assisting the team in following Scrum workflow

- Identifying and removing blockers

- Supporting continuous improvement

Sprint backlog:

| Status | Duration | Owner | Task | # |
| --- | --- | --- | --- | --- |
|  | 3 hrs. | Rana & Hala. | Activity Diagram – Reservation (Draft Flow). | 1 |
| Done | 3 hrs | Aya & Johara. | Activity Diagram – Subscriber Report (Draft Flow). | 1.1 |
| Done | 2 hrs. | Rana & Hala. | Add Swimlanes – Reservation. | 1.2 |
| Done | 2 hrs. | Aya & Johara. | Add Swimlanes – Subscriber. | 1.3 |
| Done | 3 hrs. | Rana & Aya. | Set Up OCSF Base Structure. | 2 |
| Done | 2 hrs. | Hala & Johara. | Class Diagram – Identify Classes. | 3 |
| Done | 2 hrs. | Rana. | Add ECB Pattern. | 3.1 |
| Done | 2 hrs. | Aya | Add OCSF + JDBC Classes. | 3.2 |
|  | 2 hrs. | Everyone. | Activity Diagram – Final Review. | 4 |
| In progress | 2 hrs. | Johara | Sequence Diagram – Subscriber. | 5.1 |
| In progress | 2 hrs. | Hala | Sequence Diagram – Reservation. | 5.2 |
| In progress. | 3 hrs. | Rana & Johara. | Prototype – Client GUI (JavaFX). | 6 |
| In progress | 3 hrs | Aya & Hala. | Prototype – Server GUI (JavaFX). | 7 |
| Planned. | 2 hrs. | Everyone | Client–Server Integration (OCSF). | 8 |
| Planned | 2 hrs. | Everyone | Final Review for All UML. | 9 |
| Planned | 1 hrs. | Aya | Prepare Submission (RAR/ZIP).. | 10 |
| Planned | 0.5 hrs. | Everyone | Assignment 2 Final Submission. | 11 |